NETFLIX EDTECH ENTRY (2026 – 2028)

QUANTITATIVE RISK ASSESSMENT - INDICATORS & WARNING (I&W) ANALYSIS

Group 4 members:

Adewole F. Adelana

Juliana Gyamfua

Thaise Gusson S. Domingos

Master of Professional Studies in Analytics

Northeastern University, College of Professional Studies

ALY6130 – Risk Management for Analytics

Professor: Abeba N. Turi

June 17, 2026

- OVERVIEW & RATIONALE

Building on the qualitative Risk Register completed in Assignment 3, this report applies quantitative analytics to the three highest-priority risks identified in Netflix's proposed EdTech launch (2026–2028). All three risks scored 81 (Critical) on the 9×9 qualitative matrix. Quantitative assessment was conducted using the Indicators & Warning (I&W) technique measuring observable leading indicators against calibrated warning thresholds combined with Monte Carlo simulation (10,000 iterations, Python/NumPy) to model the probability of occurrence and expected financial impact.

The I&W technique was selected because it operationalizes quantitative monitoring: each risk is assigned specific, measurable indicators with Green/Amber/Red thresholds, enabling Netflix’s risk management team to detect early warning signals and trigger mitigations before losses materialize. Monte Carlo simulation complements I&W by quantifying the range and distribution of potential financial impact under uncertainty, moving beyond point estimates.

- RISK SELECTION: THE THREE CRITICAL RISKS

Table 1

| ID | RISK NAME | CATEGORY | QUAL. SCORE | QUANT. P(OCCUR.) | MONTE CARLO E[LOSS] |
| --- | --- | --- | --- | --- | --- |
| R6 | Initial Capital Investment Exceeding Projections | Financial | 81 — Critical | 87% | $112.5M (P90: $168M) |
| R16 | Coursera-Udemy Merger Competitive Displacement | Competitive | 81 - Critical | 91% | $187.0M (P90: $265M) |
| R28 | LimitedEducational AI Training Data for Models | Technical | 81 - Critical | 83% | $95.0M (P90: $142.5M) |

- I&W ANALYSIS STEPS & METHOD

For each risk, the following four-step I&W process was applied:

- Step 1 - Identify Leading Indicators: Observable, measurable signals that precede or predict risk materialization (e.g., monthly capital expenditure variance; AI recommendation accuracy; education subscriber growth rate MoM).

- Step 2 - Define Warning Thresholds: Green/Amber/Red calibration using industry benchmarks (Gartner, HolonIQ, EdTech analyst data) and Netflix’s own operational data (Netflix Q1 2026, Netflix Annual Report 2025).

- Step 3 - Monte Carlo Simulation: Each risk modeled using 10,000 iterations with appropriate statistical distributions (PERT/Beta for R6 cost overrun; Normal + fat-tail for R16 competitive displacement; Log-normal for R28 AI data gap). Output: mean expected loss, standard deviation, P(90), and P(95)/VaR.

- Step 4 - Quantitative Risk Score & RT - RP Update: Quantitative Risk Score = P(Occurrence) × Expected Loss, normalized. The Risk Register (RT) and Risk Profile (RP) were updated with quantitative probability, expected loss, and I&W status columns.

- SUMMARY OF FINDINGS BY RISK

R6 - Initial Capital Investment (Financial)

Distribution: PERT/Beta (Low: $50M, Base: $125M, High: $250M).

Mean Expected Loss: $112.5M.

P(Occurrence): 87%.

P(90): $168M.

The I&W leading indicators are: (1) monthly capex vs. approved budget variance; (2) # of scope-change requests per quarter; (3) LMS build cost vs. $100–$150M EdTech benchmark. The Red threshold (>15% budget variance or >3 scope changes/quarter) triggers a board-level budget freeze and independent cost review.

Justification: EdTech builds average $50M–$150M; Netflix’s gaming entry required $1B+ with unclear ROI, demonstrating a pattern of underestimated technology diversification costs (Netflix Annual Report, 2025).

R16 - Coursera-Udemy Competitive Displacement (Competitive)

Distribution: Normal + fat-tail (Low: $80M, Base: $175M, High: $380M).

Mean Expected Loss: $187.0M.

P(Occurrence): 91%.

P(90): $265M. This is the highest-quantified risk.

I&W indicators: (1) Netflix education subscriber MoM growth rate; (2) time-to-market for course releases vs. competitor benchmark; (3) # of university/credential partnerships signed. The merged Coursera-Udemy entity commands 290M learners and $2.5B valuation (Coursera, 2026), creating structural scale advantages. A Red trigger (<4% MoM subscriber growth by month 18) activates emergency partnership acceleration and exclusive content investment.

R28 - Limited Educational AI Training Data (Technical)

Distribution: Log-normal (Low: $30M, Base: $90M, High: $210M).

Mean Expected Loss: $95.0M.

P(Occurrence): 83%.

P(90): $142.5M. Building competitive educational AI datasets from scratch requires 3–5 years and $50M–$150M (Stanford HAI, 2024).

I&W indicators: (1) % completeness of educational training datasets; (2) AI recommendation accuracy vs. EdTech benchmark (A/B test); (3) % of recommendations flagged in fairness audits. A Red trigger (<60% dataset completeness or <55% accuracy) activates a synthetic data augmentation program and EdTech data licensing procurement.

- UPDATED RISK REGISTER (RT & RP) SUMMARY

Following quantitative assessment, the Risk Register has been updated with three new columns: Quantitative P(Occurrence), Quantitative Expected Loss ($M), and Quantitative Risk Score.

All three risks retain their Critical priority designation; however, R16 emerges as the highest quantified risk ($187M expected loss, 91% probability), exceeding R6 and R28 significantly in quantitative terms despite identical qualitative scores. This finding directly informs prioritization: R16 should receive the largest share of mitigation investment and the most frequent I&W monitoring cadence (monthly reporting to senior leadership).

The ML modeling component supports these I&W thresholds: machine learning regression on historical EdTech platform data (HolonIQ, Class Central, Stanford HAI datasets) was used to estimate the probability functions and validate that the warning thresholds are set at statistically meaningful inflection points — not arbitrary cutoffs. Monte Carlo outputs confirm that all three risks carry P(90) losses exceeding their qualitative Risk Score estimates, validating the investment case for proactive I&W monitoring over reactive mitigation alone.

- CONCLUSION

Applying the I&W quantitative technique to R6, R16, and R28 has materially enhanced the precision of Netflix’s risk profile. The combined expected loss exposure across these three risks is approximately $394.5M under base-case assumptions, rising to over $575M at P(90).

The I&W framework ensures that management does not wait for these losses to materialize observable leading indicators provide advance warning, enabling timely, evidence-based intervention. The updated Risk Register, Monte Carlo simulation outputs, and I&W threshold tables are appended to this submission in the Excel workbook (IW Assessment tab).

- References

Coursera. (2026). Coursera completes combination with Udemy. Business Wire. https://investor.coursera.com/news/news-details/2026/Coursera-Completes-Combination-with-Udemy

Gartner. (2024). EdTech platform benchmarks and cost analysis. Gartner Research.

HolonIQ. (2024). Global EdTech market intelligence report. HolonIQ.

Netflix, Inc. (2025). 2024 annual report. Netflix Investor Relations. https://ir.netflix.net/financials/annual-reports-and-proxies/default.aspx

Pantano, R. (n.d.). Introduction to risk management [Course presentation, Modules 1-4]. ALY6130, Northeastern University.

Stanford HAI. (2024). AI index report 2024. Stanford University Human-Centered Artificial Intelligence. https://aiindex.stanford.edu/report